**Sprint Planning**

**1- Sprint’s Goal:**

* Building a system that matches the customer's requirements in the process of creating and modifying an account.

**2- Team Velocity and Capacity:**

* 4 members in team.
* 40 hours per week.
* 80 hour per sprint.

**3- Product Backlog Items:**

* Create new account (sign up)
* Sign up with email and password or Facebook account.
* Login
* Reset Password

***4-* Sprint Assigned Tasks:**

* Create the view of sign up (page or popup).
* Create the view of login (page or popup).
* Create the API.
* Implement sign up logic.
* Implement login request and logic.
* Implement reset password request and logic.
* Test sign up / login / reset password at the end of sprint.
* Integrating frontend with backend requests.